SYSTEM DESIGN & DEVELOPMENT BLUEPRINT AI-Enabled HRMS · PAYROLL Employee Self-Service Portal Oman-First Design · Omani & Expatriate Workforce · WPS & MOM Compliant

Full System Architecture · Module Blueprint · AI Layer Design · Technology Stack · Implementation Roadmap

Sultanate of Oman Aligned with: Ministry of Manpower Labour Law · PASI/SOCPA · WPS (CBO) · Omanisation Policy Technology: React · Node.js · PostgreSQL · AI/ML · Mobile-First · Cloud Native Version 1.0 ¦ Prepared: March 2026 ¦ CONFIDENTIAL

# Table of Contents

# 1. Vision, Strategic Objectives & Design Principles

This blueprint defines the complete architecture, module design, technology stack, AI integration strategy, Oman regulatory alignment, and phased development roadmap for building a next-generation HRMS, Payroll, and Employee Self-Service (ESS) platform purpose-built for organisations operating in the Sultanate of Oman.

The platform is designed from the ground up for Oman's unique workforce composition — serving both Omani nationals and expatriate employees — with every workflow, calculation, and compliance rule reflecting current Oman Ministry of Manpower regulations, Labour Law (Royal Decree 35/2003 and amendments), PASI/SOCPA, and WPS mandates.

## 1.1 Vision Statement

Platform Vision Build Oman's most intelligent, compliant, and employee-centric HRMS-Payroll-ESS platform — one that eliminates HR administrative burden, ensures zero regulatory risk, and gives every employee — Omani or expatriate — a seamless, AI-powered digital experience.

## 1.2 Strategic Objectives

- 100% compliance with all current and future Oman labour legislation, WPS, PASI, and MOM directives — auto-updated on regulatory change

- Unified, single-platform experience: HRMS + Payroll + ESS — no silos, no data re-entry

- AI-first architecture: every module enhanced by intelligence — recommendations, predictions, anomaly detection, and automation

- Bilingual by design: full Arabic (RTL) and English interface at every touchpoint

- Mobile-first: native iOS and Android apps with full parity to web

- Omani national workforce empowerment: Omanisation tracking, career development, and nationalisation reporting built in

- Expatriate lifecycle management: visa, permit, contract, EOSB, repatriation — fully automated

- Data sovereignty: hosted in Oman / UAE region with local backup and recovery

## 1.3 Core Design Principles

| Principle | Description | Technology Expression |
| --- | --- | --- |
| Compliance-First | Every calculation and workflow coded to Oman law; quarterly legal update pipeline | Compliance Engine + Legal Alert API |
| AI-Augmented | AI assists, predicts, and automates — not replaces — human decisions | ML models + Explainable AI layer |
| Person-Centric | Every screen designed for the person using it: employee, manager, HR, payroll | UX research + persona-driven design |
| Zero-Trust Security | Every API call authenticated; data encrypted at rest and in transit | OAuth 2.0 + AES-256 + WAF |
| API-First | Every function exposed as API; ERP, bank, PASI integrations are first-class | REST + GraphQL + Webhook bus |
| Scalable by Design | From 50 employees to 50,000 — same platform, zero re-architecture | Microservices + Kubernetes |

# 2. Oman Regulatory Compliance Engine

Compliance is not a module — it is the foundation. The platform embeds a dedicated Compliance Engine that encodes all applicable Oman regulations as configurable, version-controlled rules. When the law changes, only the rule changes — no code rewrite needed.

## 2.1 Labour Law Compliance (Royal Decree 35/2003 & Amendments)

| Provision | Detail Encoded | Applies To |
| --- | --- | --- |
| Working Hours | 9 hrs/day, 45 hrs/week; Ramadan 6 hrs/day for Muslims | All employees |
| Annual Leave | 30 calendar days/year after 1 year; pro-rated in first year | All employees |
| Sick Leave | 10d full + 20d half + 30d unpaid per year | All employees |
| Maternity Leave | 50 calendar days full pay; postnatal extension option | Female employees |
| Paternity Leave | 3–7 days per company policy / latest RD amendments | Male employees |
| Hajj Leave | 15 days once during service | Muslim employees |
| EOSB | ≤3 yrs: 15 days basic/yr; >3 yrs: 1 month basic/yr | All employees |
| Overtime | 125% weekdays; 150% rest days; 200% public holidays | All employees |
| Notice Period | Min 30 days (worker); 1 month (employer) | All employees |
| Non-Competition | Post-employment restrictions (where applicable) | Senior/specialised staff |

## 2.2 WPS — Wage Protection System

The WPS module is mission-critical. Non-compliance results in suspension of new work permit processing. The system provides end-to-end WPS automation:

- Auto-generation of CBO-standard Salary Information File (SIF) in the exact XML/CSV format mandated by the Central Bank of Oman

- EFT file generation for all WPS-accredited banks: Bank Muscat, NBO, HSBC, Ahli Bank, Sohar International, Bank Nizwa, HSBC, and all others

- WPS compliance calendar with T-7, T-3, and T-1 day alerts to payroll team

- IBAN validation against CBO-registered bank accounts before payroll finalisation

- WPS MOL portal upload confirmation tracking with status: Uploaded / Confirmed / Rejected

- WPS exception register: partial payments, deceased employees, resigned-but-active edge cases

- Historical WPS audit archive with tamper-proof storage for 10-year retention

## 2.3 PASI / SOCPA Contribution Framework

| Category | Employee | Employer | Govt | Calculation Base |
| --- | --- | --- | --- | --- |
| Omani — Pension | 7% | 10.5% | 5.5% | Basic + Housing (max OMR 1,500) |
| Omani — Occ. Hazard | — | 1% | — | Basic + Housing (max OMR 1,500) |
| Expat — Occ. Hazard | — | 1% | — | Basic Salary |

System generates: PASI Form 4 (new registration), Form 6 (salary change), Form 10 (termination), monthly contribution schedules, annual certificates.

## 2.4 Omanisation (Nationalisation) Compliance

- Real-time Omanisation % dashboard by department, category, and company

- Nitaqat band classification engine: Platinum / Green / Yellow / Red based on current headcount

- Automated alert when headcount change threatens Nitaqat band downgrade

- MOM LMIS data export for ministry reporting

- Succession planning integration — identify Omani candidates for key roles

## 2.5 Regulatory Update Pipeline

AI-Powered Compliance Alert System The Compliance Engine subscribes to official Oman gazette (Muscat Daily / MOLA publications). NLP parser scans for labour law, PASI, WPS, and MOM updates automatically. Legal team review → rule update → version-controlled deployment → automatic system update. All clients notified of regulatory changes within 24 hours of gazette publication. Target: compliance rule update within 15 business days of official gazette publication.

# 3. Complete Module Architecture

The platform is organised into four functional pillars, each composed of discrete, independently deployable modules. All modules share a common data layer, compliance engine, and AI services.

## 3.1 Pillar 1 — Human Resource Management System (HRMS)

### Module 1.1 — Employee Information Management

- Master employee profile: personal, contact, emergency, biometric, and social data

- Document vault: passport, visa, Civil ID, labour card, educational certs, professional licences — with AI-powered OCR extraction on upload

- Expiry alert engine: AI-predicted reminders at 90/60/30/7/1 days before document expiry

- Dual nationality handling: Omani national flag with PASI linkage; expatriate with visa type classification

- Employment history: positions held, transfers, promotions, salary history — full audit trail

- Digital onboarding: e-form completion, document upload, policy acknowledgement with e-signature

- Dependant and beneficiary register for insurance and EOSB beneficiary designation

### Module 1.2 — Organisation & Position Management

- Multi-entity, multi-branch, multi-department hierarchy — unlimited depth

- Live org chart builder with drag-and-drop restructuring

- Job catalogue: grade, band, salary scale, KPIs, and competency profile per position

- Approved headcount vs. actual headcount tracking with vacancy management

- Cost centre mapping: each position linked to GL cost centre for payroll posting

- Delegation of authority matrix: who can approve what, up to what limit

### Module 1.3 — Recruitment & Onboarding

- Manpower requisition → multi-level approval workflow

- AI-powered job description generator from position profile

- Applicant Tracking System (ATS): pipeline stages, scoring, shortlisting

- AI CV screening: automatic ranking of applicants against job criteria

- Interview scheduling with calendar integration; panel scorecards

- Offer letter generation with e-signature; digital acceptance tracking

- MOM work permit application tracking — status linked to employee record

- Omanisation impact preview before each hire: shows projected Nitaqat band effect

- Onboarding checklist: equipment, access, induction tasks — auto-assigned on joining

### Module 1.4 — Attendance & Time Management

- Integration with biometric devices: ZKTeco, Suprema, Hikvision, Anviz (SDK/API)

- Shift management: fixed, rotating, split, flexible, and project-based shifts

- AI anomaly detection: unusual patterns flagged (buddy punching, irregular patterns)

- GPS-based mobile check-in for field, site, and remote workers

- Overtime auto-calculation at Labour Law rates: 125% / 150% / 200%

- Timesheet management: submit → manager approve → payroll feed → locked

- Work-from-home and remote attendance tracking

- Comp-off / time-off-in-lieu balance management

### Module 1.5 — Leave Management (Full Oman Labour Law Alignment)

Leave is the most regulated HR function in Oman. The Leave Engine encodes every Labour Law provision:

| Leave Type | Days | Pay | Carry Fwd | Key Rule |
| --- | --- | --- | --- | --- |
| Annual Leave | 30/year | Full | Up to 30d | Pro-rated in yr1; encashable |
| Sick (Full Pay) | 10/year | Full | None | Med cert req >2 days |
| Sick (Half Pay) | 20/year | 50% | None | After 10d full pay |
| Sick (Unpaid) | 30/year | Nil | None | After half pay exhausted |
| Maternity | 50 days | Full | N/A | Once per confinement |
| Paternity | 3–7 days | Full | N/A | Per latest RD amendment |
| Hajj | 15 days | Full | N/A | Muslim staff; once in service |
| Bereavement | 3 days | Full | N/A | Immediate family member |
| Study / Exam | Per policy | Full | None | Supporting docs required |
| Unpaid Leave | Unlimited | Nil | N/A | Payroll deduction auto-applied |
| Public Holiday | As per calendar | Full | N/A | Islamic + National holidays |

Additional leave features:

- Hijri calendar integration for Islamic holidays — auto-reconciled with official MOM announcements

- Leave request → AI-checks team coverage → manager approval → payroll integration → balance update

- Air ticket entitlement tracking per contract terms (for expatriates)

- Leave encashment calculation on resignation/termination per basic salary rate

- AI-predicted leave utilisation report to help managers plan coverage

### Module 1.6 — Performance Management

- Configurable appraisal cycles: annual, semi-annual, quarterly, project-based

- 360-degree feedback: self, upward, peer, and subordinate reviews

- KPI and OKR alignment: goals cascade from company → department → employee

- AI coaching suggestions: system recommends development actions based on performance gaps

- Bell-curve calibration with forced distribution and moderation workflow

- PIP (Performance Improvement Plan) with milestone tracking and escalation

- Direct link from appraisal outcome to increment, bonus, and promotion

### Module 1.7 — Training & Learning Management

- Training Needs Analysis (TNA) derived from appraisal competency gaps

- Training catalogue: internal sessions, external courses, e-learning (SCORM LMS)

- AI recommends training courses based on role, performance history, and career path

- Budget tracking by department; cost vs. development value analytics

- Training effectiveness evaluation: pre/post-test, manager feedback, 90-day follow-up

- Mandatory training calendar: safety, compliance, Omanisation-specific programs

### Module 1.8 — Disciplinary, Grievance & Case Management

- Warning issuance workflow: verbal → written → final → termination

- Show cause notice with employee response tracking and deadline management

- Grievance submission (named or anonymous) with SLA-driven resolution workflow

- Appeal management with multi-level escalation

- Legal case register with document attachment and outcome recording

- Immutable audit trail — every action timestamped and user-attributed

### Module 1.9 — Separation & End of Service

- Trigger types: resignation, termination, retirement, contract expiry, death-in-service

- EOSB auto-calculation: full Labour Law Article 39 logic for all scenarios

- Resignation reduction factors: 50% (1–3 yrs) / 75% (3–5 yrs) / 100% (5+ yrs)

- Notice period tracker with in-lieu payment and garden leave options

- Clearance workflow: assets, access cards, IT equipment, document return

- Final settlement sheet: all dues, deductions, PASI, and net payment

- PASI Form 10 auto-generation; experience letter and NOC with e-signature

- AI exit interview analysis: identifies recurring departure reasons by department

## 3.2 Pillar 2 — Payroll Management System

### Module 2.1 — Payroll Engine

- Multi-entity, multi-payroll group, multi-currency processing (OMR primary; USD/INR/PKR for allowance calc)

- Configurable salary structures: grade-based scales with automatic step increments

- Payroll simulation and what-if analysis before final run — no irreversible surprises

- Bulk payroll computation with parallel processing (handles 10,000+ employees in minutes)

- Mid-month advance with automatic recovery schedule in main payroll

- AI anomaly detection: flags unusual salary variances month-on-month for payroll review

- Payroll lock workflow: process → validate → CFO approve → lock → WPS file → post

### Module 2.2 — Earnings & Deductions Engine

| Earnings (Configurable) | Deductions (Configurable) |
| --- | --- |
| Basic Salary | PASI Employee Contribution (Omani) |
| Housing Allowance | Advance Salary Recovery |
| Transport Allowance | Loan Instalment Deduction |
| Phone / Communication Allowance | Leave Without Pay Deduction |
| Education Allowance | Late / Absence Deduction |
| Food Allowance | Staff Accommodation Deduction |
| Overtime (125% / 150% / 200%) | Medical Insurance Premium |
| Shift / Night Differential | Staff Facilities Deduction |
| Incentive / Commission / Bonus | Income Tax (for DTA countries) |
| Air Ticket Encashment | Garnishment / Court Order |
| Annual Increment / Arrears | Gratuity Recovery (if over-paid) |

### Module 2.3 — EOSB Provision & Actuarial Reporting

- Monthly EOSB provision computation per employee — feeds directly to Finance GL

- Actuarial EOSB liability report with ageing and projection for 3 / 5 / 10 years

- What-if scenario: how does EOSB change if salary increments at X% over next 5 years?

- Al-Muntazir (deferred) and immediate EOSB payment tracking

### Module 2.4 — Payslip & Salary Administration

- Bilingual payslip (English / Arabic) — PDF with password protection and tamper-evident watermark

- Digital delivery: ESS portal, mobile push notification, and email

- Salary certificate, bank letter, and income verification letter — instant self-service generation

- Variance report: month-over-month changes with reason codes for audit

- GL journal posting file generated automatically for SAP, Oracle, MS Dynamics, Odoo integration

### Module 2.5 — Loan & Advance Management

- Salary advance: request → HR approve → payroll deduct next month

- Employee loans: amount, tenure, interest rate (if applicable), automatic EMI recovery

- Emergency advance with expedited single-approver workflow

- Loan eligibility engine: minimum tenure, grade, outstanding balance rules

- Loan account statement available in ESS portal

## 3.3 Pillar 3 — Employee Self-Service (ESS) Portal

### Module 3.1 — Employee Dashboard

- Personalised dashboard: pay summary, leave balance, pending approvals, upcoming events, announcements

- AI-powered nudges: 'Your annual leave expires in 45 days — plan your time off'

- Multilingual toggle: switch between Arabic and English in one click

- Accessibility compliant: WCAG 2.1 AA — keyboard navigation, screen reader support

### Module 3.2 — Employee Transactions

- Leave application with live balance, team calendar, and public holiday awareness

- Loan / advance request with live eligibility check

- Salary certificate, NOC, and experience letter — instant generation with digital signature

- Bank account update (IBAN) with verification and HR approval workflow

- Document upload: renew passport, visa, certifications — AI OCR auto-fills fields

- Travel request and expense claim (optional module)

- Grievance submission — named or confidential with ticket tracking

### Module 3.3 — Manager Self-Service (MSS)

- Team dashboard: headcount, leave plan, overtime, open requisitions, appraisal status

- Approval inbox: leave, overtime, timesheet, WFH, loan, document requests — mobile-first

- Team calendar: visualise who is on leave, on site, remote on any given day

- AI team coverage alert: 'Approving this leave will leave your team at <minimum coverage'

- Salary visibility for direct reports (with authorisation control)

- Initiate disciplinary action, performance review, or training nomination

### Module 3.4 — HR Administrator Portal

- Centralised operations cockpit: HR KPI widgets, compliance calendar, pending actions

- Bulk actions: mass salary upload, mass document expiry notification, mass policy acknowledgement

- No-code workflow builder: configure approval chains, escalation rules, notifications

- Role and permission management: fine-grained access per user, per data field

- Complete audit log: every record change, every approval, every login — exportable

- Report builder: drag-and-drop custom report designer with scheduled delivery

## 3.4 Pillar 4 — Analytics, Reporting & BI

- Executive HR dashboard: headcount, cost, Omanisation %, turnover rate, absenteeism

- Predictive attrition model: AI identifies flight-risk employees based on engagement, tenure, leave patterns

- Payroll cost analytics: cost by department, nationality, grade, project — drill-down capability

- Workforce planning model: project headcount needs based on growth plans and natural attrition

- Compliance score: real-time Omanisation %, WPS status, PASI submission status, document expiry health

- 60+ pre-built regulatory and management reports; unlimited custom report builder

- Export formats: Excel, PDF, CSV; BI connector (Power BI, Tableau) via API

# 4. AI & Intelligence Layer Design

AI is woven into the platform at every layer — not as a bolt-on feature but as the intelligence substrate. Each AI capability is purpose-built for HR and payroll contexts in Oman's operational environment.

## 4.1 AI Capabilities Matrix

| AI Capability | Use Case in Platform | Model Type | Business Outcome |
| --- | --- | --- | --- |
| Document OCR & Extraction | Passport, visa, cert auto-read on upload | Computer Vision / OCR | Eliminates manual data entry |
| Document Expiry Prediction | AI predicts high-risk expiry clusters | Time-series ML | Zero compliance misses |
| CV Screening & Ranking | Auto-rank applicants vs job criteria | NLP / Embeddings | Faster, objective hiring |
| Attendance Anomaly Detection | Flag buddy-punch, irregular patterns | Unsupervised ML / Isolation Forest | Reduces time fraud |
| Leave Coverage Optimisation | Alert if approval leaves team understaffed | Constraint Satisfaction | Maintains operations |
| Payroll Anomaly Detection | Flag unusual salary variance pre-run | Statistical outlier detection | Prevents payroll errors |
| Attrition Prediction | Identify flight-risk employees early | Gradient Boosting (XGBoost) | Reduces turnover cost |
| Training Recommendation | Suggest courses based on gaps & goals | Collaborative Filtering | Accelerates development |
| HR Chatbot (Arabic/English) | Answer policy Qs, guide transactions | LLM + RAG (policy docs) | 24/7 HR self-service |
| Compliance NLP Monitor | Scan gazette for regulatory changes | NLP + Classification | Always compliant |
| Exit Interview Analytics | Detect patterns in departure reasons | Sentiment + Topic Model | Informs retention policy |
| Workforce Forecasting | Predict headcount demand by dept | Time-series + regression | Proactive workforce plan |

## 4.2 AI Architecture

AI Layer Design The AI layer is decoupled from the core application via a dedicated AI Gateway service. All AI models run in isolated containers (Docker/Kubernetes) with independent scaling. Models are versioned — production and shadow models run simultaneously for A/B validation. All AI decisions include an Explainability Score — the system always shows WHY it made a recommendation. Human-in-the-loop: no AI action is irreversible without human confirmation on critical paths (payroll, termination). Bias monitoring: AI outputs are audited monthly for demographic or nationality-based bias.

## 4.3 HR AI Chatbot — Arabic & English

- Built on a fine-tuned LLM (GPT-4 / Claude / open-source) with Retrieval-Augmented Generation (RAG)

- Knowledge base: company HR policy, Labour Law FAQs, leave rules, PASI FAQ, WPS process

- Supports: policy queries, leave balance checks, payslip access, request submission — all in chat

- Full Arabic language support: right-to-left interface, Arabic NLP model tuning

- Escalation: when confidence below threshold, auto-routes to HR admin with context summary

- Available 24/7 on web, mobile app, and WhatsApp Business integration

- All chatbot sessions logged for quality audit and model improvement

# 5. Omani National & Expatriate Workforce Design

The platform treats Omani nationals and expatriates as distinct workforce segments, each with dedicated regulatory logic, career pathways, and self-service features — while sharing the same unified platform and data layer.

## 5.1 Omani National Employee Features

| Feature | Detail |
| --- | --- |
| PASI Registration | Auto-registration on join; Form 4 auto-filed; contributions calculated every payroll |
| Pension Contribution | Employee 7% + Employer 10.5% + Govt 5.5% on basic + housing (cap OMR 1,500) |
| Omanisation Tracking | Each Omani hire/exit updates Omanisation % in real time across all dashboards |
| Career Development | Dedicated succession planning and Omani talent pool; preference flagging in recruitment |
| Training Programs | Omanisation-linked training tracked separately for MOM reporting |
| Civil ID Management | Civil ID stored, validated, and expiry-monitored; auto-link to ROP database (if API available) |
| Retirement Management | Retirement eligibility tracker; PASI final pension calculation; retirement event workflow |

## 5.2 Expatriate Employee Features

| Feature | Detail |
| --- | --- |
| Visa & Permit Tracking | Residence visa, work permit, and family visa — all stored with expiry alerts at 90/60/30 days |
| Passport Management | Passport number, nationality, expiry date — AI OCR extraction; multi-passport tracking |
| Labour Card | Labour card number and expiry tracked; MOM renewal process linked |
| EOSB Calculation | Full Labour Law Article 39 EOSB calculation with resignation reduction factors |
| Air Ticket Entitlement | Annual / biennial ticket entitlement per contract; encashment or ticketing option |
| Occupational Hazard | Employer 1% PASI/SOCPA occupational hazard contribution calculated and filed |
| Repatriation Management | End-of-service repatriation ticket, visa cancellation, and NOC workflow |
| Home Country Tax (DTA) | For nationalities with double tax treaties, income disclosure report generated |
| Contract Renewal Alert | Fixed-term contract expiry alert at 90/60/30 days; renewal or non-renewal workflow |

## 5.3 Dual-Track Leave Logic

Some leave entitlements differ between Omanis and expatriates. The leave engine applies the correct rules automatically based on the employee's nationality flag:

- Annual leave accrual: same for both (30 days/year) per Labour Law

- Hajj leave: applicable only to Muslim employees — nationality-agnostic but religion-linked

- Maternity/paternity: applicable to all employees — Labour Law applies to all in Oman

- EOSB encashment on annual leave: same calculation; different EOSB rules apply on termination

- End of service air ticket: expatriate-specific; Omani nationals may have different contractual terms

# 6. Technology Stack & System Architecture

## 6.1 Recommended Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend Web | React 18 + TypeScript | Component reuse, Arabic RTL support, large ecosystem |
| UI Framework | Tailwind CSS + shadcn/ui | Consistent design system; rapid, accessible components |
| Mobile | React Native | Single codebase for iOS + Android; camera, GPS, biometric |
| API Layer | Node.js + Express / NestJS | High-performance async; TypeScript alignment with frontend |
| Payroll Engine | Java / .NET Core (isolated service) | Calculation precision; regulatory auditing; performance at scale |
| Database | PostgreSQL 16 | ACID compliance; JSON support; row-level security |
| Cache | Redis | Session management; payroll intermediate state; real-time counters |
| Search | Elasticsearch | Employee search; document search; audit log queries |
| Message Queue | Apache Kafka / RabbitMQ | Async payroll processing; integration events; AI job queue |
| AI / ML | Python (FastAPI) + scikit-learn, XGBoost, HuggingFace | Dedicated AI microservice; model versioning via MLflow |
| LLM / Chatbot | OpenAI GPT-4o / Claude / LLaMA + RAG (LangChain) | Arabic+English NLP; policy-grounded responses |
| Document Storage | AWS S3 / Azure Blob (Oman/UAE region) | Encrypted; lifecycle policies; 10-year retention |
| Cloud Infra | AWS / Azure (UAE/Oman region) | Data sovereignty; 99.9% SLA; auto-scaling |
| Containerisation | Docker + Kubernetes (EKS/AKS) | Zero-downtime deployments; auto-healing; horizontal scale |
| CI/CD | GitHub Actions + ArgoCD | Automated testing; blue-green deployments; rollback |
| Auth | Auth0 / Keycloak (OAuth 2.0 + SAML) | SSO; MFA; LDAP/AD integration; session management |
| Monitoring | Datadog / Prometheus + Grafana | Real-time alerting; APM; log management; SLA tracking |

## 6.2 Microservices Architecture

The platform is decomposed into independently deployable microservices, each owning its data and business logic:

- identity-service: authentication, authorisation, session management

- employee-service: employee master, documents, org structure

- leave-service: leave engine, calendar, balances, compliance rules

- attendance-service: biometric integration, shift management, timesheet

- payroll-service: salary computation, EOSB, WPS, PASI — isolated for maximum reliability

- ess-service: ESS/MSS portal API layer

- notification-service: email, SMS, push, WhatsApp — event-driven

- compliance-service: regulatory rules engine, alert pipeline

- ai-service: all ML models, chatbot, prediction APIs

- reporting-service: report generation, BI data export, scheduling

- integration-service: WPS bank connectors, PASI API, ERP/GL bridge

## 6.3 Security Architecture

- Zero-trust model: every service-to-service call authenticated via mutual TLS

- AES-256 encryption for all data at rest; TLS 1.3 for all data in transit

- Field-level encryption for sensitive fields: salary, civil ID, passport number

- Row-level security in PostgreSQL: employees see only their own data unless authorised

- RBAC + ABAC (Attribute-Based Access Control) for fine-grained permission management

- WAF (Web Application Firewall) + DDoS protection at cloud gateway level

- Penetration testing: semi-annual; OWASP Top 10 compliance verified

- Complete immutable audit log: every read, write, delete, and API call logged

- Data Loss Prevention (DLP) rules: salary data cannot be bulk-exported without authorisation

## 6.4 Integration Architecture

| Integration Target | Protocol | Details |
| --- | --- | --- |
| WPS Banks (all CBO-accredited) | SFTP / REST API | SIF XML/CSV generation; EFT file upload; confirmation tracking |
| PASI / SOCPA Portal | REST API / SFTP | Form 4/6/10 auto-submission; contribution schedules |
| MOM / LMIS | REST API | Workforce data; Omanisation reports; permit status |
| Biometric Devices | SDK / TCP-IP | ZKTeco, Suprema, Hikvision, Anviz — real-time sync |
| ERP / Accounting | REST API / CSV | SAP, Oracle, MS Dynamics, Odoo — GL journal auto-post |
| Active Directory / SSO | LDAP / SAML 2.0 | Corporate single sign-on; user provisioning |
| Health Insurance Providers | REST API | Enrolment, eligibility, and claims integration |
| Email / SMS / WhatsApp | SMTP / Twilio / WhatsApp Business | Notifications, alerts, chatbot channel |
| Job Boards | REST API | LinkedIn, Bayt, Naukrigulf — vacancy posting |

# 7. UX Design, Bilingual Interface & Mobile Strategy

## 7.1 UX Design Principles

- Role-based experience: the interface adapts based on who is logged in — employee, manager, HR, payroll, executive

- Progressive disclosure: simple by default; complexity revealed only when needed

- Arabic RTL-first: every component, layout, and interaction designed for right-to-left rendering; LTR English is the secondary direction

- Accessibility: WCAG 2.1 AA compliance — usable by employees with visual impairments or motor difficulties

- Micro-interactions: every action has immediate, tactile feedback — no uncertainty about what happened

- Three-click rule: any transaction (apply leave, view payslip, submit request) achievable in three taps or fewer

## 7.2 Bilingual Design Implementation

Arabic & English Bilingual Architecture Locale-based rendering: UI flips between full RTL (Arabic) and LTR (English) with a single toggle. All HR and payroll terminology translated by certified Omani Arabic translators — not machine translation. Numbers: Arabic-Indic numerals (٠١٢٣) available as user preference alongside Western numerals. Date formats: Gregorian and Hijri calendar dates displayed side-by-side where relevant (e.g. leave calendar). Payslip: bilingual PDF — Arabic on the right column, English on the left. Chatbot: bilingual NLP — employee can switch languages mid-conversation.

## 7.3 Mobile Application Design

- Native iOS (Swift) + Android (Kotlin) or React Native cross-platform — offline-capable core features

- Biometric login: Face ID, Touch ID, fingerprint — no password required after initial setup

- Push notifications: payslip ready, leave approved/rejected, document expiry, announcement

- Camera integration: document upload with AI OCR — point phone at passport, system reads and fills fields

- GPS check-in: field and site workers record attendance with location stamp and photo

- Offline mode: payslip history, leave balances, and company directory available without internet

- Dark mode: system-level dark mode support for all screens

- App availability: Apple App Store and Google Play Store — enterprise MDM distribution also supported

## 7.4 User Personas & Key User Journeys

| Persona | Primary Need | Key Journey in the Platform |
| --- | --- | --- |
| Omani Employee | Career growth visibility, leave & payslip | Login → Dashboard → Apply leave → Check PASI balance → View payslip → Track appraisal |
| Expatriate Employee | Visa status, EOSB, air ticket | Login → Document expiry alerts → Check EOSB projection → Request air ticket → Download payslip |
| Line Manager | Approve team transactions, view performance | Login → Approval inbox → Team calendar → Initiate appraisal → View team cost |
| HR Manager | Compliance, payroll, workforce analytics | Login → Compliance cockpit → Run payroll → Generate WPS file → Omanisation dashboard |
| Payroll Officer | Accurate, on-time payroll + WPS | Login → Payroll run → Review anomalies → Generate WPS file → Confirm bank submission |
| CEO / CFO | Cost, Omanisation, attrition risk | Login → Executive dashboard → Workforce cost → Omanisation % → Attrition risk report |

# 8. Development Methodology & Phased Roadmap

## 8.1 Development Methodology

The platform is built using an Agile-Scrum framework with 2-week sprints, continuous integration/deployment, and quarterly major releases. The development follows a Domain-Driven Design (DDD) approach to ensure each module has clear boundaries and ownership.

Development Framework Sprint length: 2 weeks ¦ Team: 3–4 squads (HRMS, Payroll, ESS/Mobile, AI/Platform) Definition of Done: code reviewed + unit tested (>80% coverage) + integrated + compliance-validated Release cadence: Quarterly major; monthly minor; immediate hotfix for compliance-breaking issues Architecture review: every sprint; security review: every major release

## 8.2 Phased Development Roadmap

| Ph | Phase Name | Key Deliverables | Timeline |
| --- | --- | --- | --- |
| 0 | Foundation | Tech stack setup, CI/CD pipeline, DB schema, auth service, dev/staging environments, design system | Weeks 1–4 |
| 1 | Core HRMS | Employee master, org structure, document vault, onboarding, Omanisation engine, Arabic/English UI | Weeks 4–12 |
| 2 | Leave & Attendance | Full leave engine (all Labour Law types), shift management, biometric integration, leave ESS | Weeks 10–16 |
| 3 | Payroll Core | Payroll engine, earnings/deductions, PASI calculation, EOSB, payslip generation, GL posting | Weeks 14–22 |
| 4 | WPS & Compliance | WPS SIF generation, all bank EFT formats, PASI forms, MOM reporting, compliance dashboard | Weeks 20–26 |
| 5 | ESS & MSS Portal | Employee self-service, manager self-service, HR admin cockpit, mobile app (iOS + Android) | Weeks 22–30 |
| 6 | AI Layer — Phase 1 | Document OCR, CV screening, attendance anomaly, payroll anomaly, expiry prediction | Weeks 28–36 |
| 7 | AI Layer — Phase 2 | Attrition prediction, leave coverage AI, HR chatbot (Arabic+English), training recommender | Weeks 34–42 |
| 8 | Integrations | ERP/GL connectors, all WPS banks, PASI API, AD/SSO, health insurance, job boards | Weeks 38–46 |
| 9 | Analytics & BI | Executive dashboards, 60+ reports, custom report builder, Power BI connector | Weeks 44–50 |
| 10 | UAT & Compliance Audit | Full regression testing, parallel payroll run, WPS dry-run, PASI validation, security pen-test | Weeks 48–54 |
| 11 | Go-Live & Hypercare | Production cutover, live monitoring, issue resolution, model fine-tuning, user training | Weeks 53–58 |

Total estimated build timeline: 12–14 months to full production. Phases 1–5 deliverable in 7 months for an MVP go-live.

## 8.3 Team Structure

| Role | Count | Responsibilities |
| --- | --- | --- |
| Product Owner / Compliance Lead | 1 | Requirements, compliance validation, stakeholder management |
| Solution Architect | 1 | System design, API contracts, tech governance |
| Backend Engineers (Node.js / Java) | 4 | Microservices, payroll engine, APIs, integrations |
| Frontend Engineers (React) | 3 | Web portal, bilingual UI, design system |
| Mobile Engineers (React Native) | 2 | iOS + Android app, camera, GPS, push notifications |
| AI / ML Engineer | 2 | Model development, training pipelines, chatbot, MLflow |
| QA / Automation Engineer | 2 | Test automation, compliance regression, performance testing |
| DevOps / Cloud Engineer | 1 | Kubernetes, CI/CD, monitoring, security, DR |
| UX / Arabic UI Designer | 1 | Design system, RTL/LTR layouts, user research, prototyping |
| Oman HR / Legal Consultant | 1 (part-time) | Labour law validation, PASI process, WPS rules, MOM reporting |

# 9. Quality Assurance, Testing & Compliance Validation

## 9.1 Testing Strategy

- Unit testing: minimum 80% code coverage on all business logic (Jest / JUnit)

- Integration testing: all service-to-service contracts tested via Pact (contract testing)

- Payroll regression suite: 200+ test cases covering all salary scenarios, EOSB, deductions, PASI, WPS

- Leave engine test suite: 100+ cases covering all Labour Law leave types, edge cases, and Hijri calendar scenarios

- Security testing: OWASP Top 10 automated scanning (SAST/DAST) on every release

- Performance testing: payroll for 10,000 employees must complete in under 5 minutes

- UAT: conducted with actual HR, payroll, and employee users before each phase go-live

- Parallel payroll run: minimum 2 months running old and new system simultaneously before cutover

## 9.2 Compliance Validation Process

Compliance Validation Protocol 1. Every payroll calculation independently verified against Labour Law formula by Oman HR legal consultant. 2. WPS SIF files validated against CBO-published format specifications before any bank submission. 3. PASI contribution calculations cross-checked against PASI portal test environment. 4. All leave calculations reviewed against MOM official leave circular interpretations. 5. Omanisation % calculations verified against MOM Nitaqat classification methodology. 6. Compliance certificate issued by legal consultant before production go-live.

## 9.3 Data Migration Testing

- Migration rehearsal: minimum 3 dry runs before final production migration

- Data reconciliation report: all migrated employee records, leave balances, loan balances, and payroll history verified

- Golden source comparison: migrated payroll output compared to legacy system output for same period

- Post-migration audit: Finance sign-off on payroll GL; HR sign-off on employee data completeness

# 10. Deployment, Infrastructure & Ongoing Platform Evolution

## 10.1 Deployment Options

| Option | SaaS (Cloud) | On-Premise |
| --- | --- | --- |
| Infrastructure | Fully managed by vendor on AWS/Azure UAE region | Client-owned servers; vendor provides deployment support |
| Updates | Automatic; zero downtime | Scheduled by client; vendor delivers update packages |
| AI Models | Always latest; continuous retraining | Quarterly model update packages |
| Compliance Updates | Deployed within 15 days of gazette | Client-initiated deployment; vendor provides patch |
| Uptime SLA | 99.9% guaranteed | Client-dependent; vendor provides DR architecture |
| Data Sovereignty | UAE/Oman region; GDPR-aligned | Fully within client's control |
| Recommended For | Most organisations (fastest, lowest cost) | Highly regulated or government entities |

## 10.2 Disaster Recovery & Business Continuity

- Recovery Point Objective (RPO): 4 hours — maximum data loss in worst case

- Recovery Time Objective (RTO): 2 hours — maximum downtime in a disaster

- Active-passive failover across two availability zones (Oman + UAE)

- Automated daily incremental and weekly full database backups with 10-year retention

- WPS and payroll data: additional daily off-site encrypted backup

- Annual DR drill: full failover test simulated and documented

## 10.3 Platform Evolution Roadmap

The platform is designed for continuous evolution. The following capabilities are planned for post-v1.0:

- Blockchain-based payslip and EOSB certificate: tamper-proof, verifiable by third parties (banks, embassies)

- Open Banking integration: direct bank account verification via Oman Open Banking framework

- IoT-based attendance: wearable badge readers and access control integration

- AI contract intelligence: AI reads employment contracts, flags non-compliant clauses, suggests corrections

- Predictive Omanisation planner: AI recommends hiring and development actions to maintain target Nitaqat band

- Continuous listening: quarterly employee pulse surveys with NLP sentiment analysis

- GCC expansion: configurable compliance engine extended to cover UAE, KSA, Qatar, Bahrain, and Kuwait

## 10.4 Key Success Metrics

| Metric | Target | How Measured |
| --- | --- | --- |
| WPS on-time compliance | 100% | WPS portal confirmation tracking |
| Payroll accuracy | 99.95% | Variance report; zero unresolved disputes |
| PASI filing timeliness | 100% | PASI portal submission date log |
| Employee ESS adoption | >80% active users | Monthly active user report |
| HR admin time saved | >50% reduction | Pre/post implementation survey |
| Document expiry misses | 0 | Compliance dashboard red items |
| AI chatbot deflection | >60% of HR queries resolved without human | Chatbot escalation rate |
| Payroll processing time | <4 hours for 1,000 employees | Payroll run log |
| System uptime | 99.9% | Cloud monitoring dashboard |

Summary: Build Principles for an Oman-First AI-Enabled HRMS 1. Compliance Engine first — every rule version-controlled, auto-updated, and auditable. 2. WPS and PASI are zero-failure zones — build with redundancy and automated reconciliation. 3. AI augments every module — but humans retain control on critical decisions. 4. Arabic is not a translation — it is a first-class interface language from day one. 5. Omani nationals and expatriates have distinct digital experiences built on one unified platform. 6. Mobile is the primary channel — especially for field workers and frontline staff. 7. Microservices + Kubernetes = a platform that grows with the business, not against it. 8. Build for today's 500 employees and tomorrow's 50,000 — the architecture must not change.