CONFIDENTIAL COMMERCIAL PROPOSAL Comprehensive HRMS · PAYROLL · ESS System Implementation Sultanate of Oman — Fully Compliant with Ministry of Manpower, WPS / CBOS Regulations, Labour Law & PASI Requirements

Prepared for: AL SAWARI INTERNATIONAL INVESTMENT COMPANY SAOC Attn: Procurement Manager Muscat, Sultanate of Oman Prepared & Submitted by: Nexura Business Solutions LLC — ERP & HR Technology Solutions Muscat, Sultanate of Oman Date: March 2026 ¦ Validity: 90 Days ¦ Version: 1.0

# Table of Contents

# 1. Executive Summary

This proposal presents a comprehensive technical and commercial solution for implementing an integrated Human Resource Management System (HRMS), Payroll Management System, and Employee Self-Service (ESS) portal tailored specifically for operations in the Sultanate of Oman.

The proposed solution is engineered to be fully compliant with all applicable Omani laws and regulations including the Oman Labour Law (Royal Decree 35/2003 and amendments), Ministry of Manpower directives, Wage Protection System (WPS) as mandated by the Central Bank of Oman (CBO), Public Authority for Social Insurance (PASI/SOCPA) contribution frameworks, and the Omanisation (Nitaqat) policy requirements.

## 1.1 Business Drivers

Organisations operating in Oman face an increasingly complex regulatory environment that demands precision, auditability, and real-time compliance. Key drivers for adopting an integrated HRMS-Payroll-ESS solution include:

- Mandatory WPS electronic salary transfer compliance with CBO-accredited banks

- PASI/SOCPA contribution calculations for both Omani nationals and expatriates

- Leave management aligned with Labour Law entitlements and public holiday calendar

- End Fund (Gratuity) and End of Service Benefit (EOSB) computations per Omani statute

- Omanisation quota monitoring, reporting and workforce nationalisation targets

- Elimination of manual, error-prone payroll processes and paper-based HR workflows

- Self-service capability to reduce HR administrative burden by up to 60%

## 1.2 Proposal Highlights

| Feature | Detail |
| --- | --- |
| Solution Type | Cloud-hosted SaaS / On-Premise (client choice) with mobile-responsive ESS |
| Core Modules | HRMS, Payroll, ESS, Leave, Attendance, Recruitment, Appraisal, Training, Reports |
| Oman Compliance | WPS, PASI/SOCPA, Labour Law, MOM reporting, Omanisation Dashboard |
| Integration | Bank WPS files, PASI portal, Ministry of Manpower LMIS, Biometrics, ERP |
| Languages | English & Arabic (full bilingual interface) |
| Mobile App | iOS & Android Employee Self-Service app |
| Implementation | 12–16 weeks phased rollout with data migration & training |
| Support | 24/7 helpdesk, dedicated account manager, quarterly compliance updates |

# 2. Oman Regulatory & Legal Framework

All modules are developed and maintained to comply with the following regulatory instruments. The system includes an automatic compliance update mechanism to track legislative changes.

## 2.1 Labour Law — Royal Decree 35/2003 & Amendments

The Oman Labour Law governs all aspects of the employment relationship. Key provisions coded into the system include:

- Working hours: 9 hours/day or 45 hours/week (reduced to 6 hours/day during Ramadan for Muslim employees)

- Annual Leave: Minimum 30 calendar days per year after completion of one year of service

- Sick Leave: 10 days full pay, 20 days half pay, then 30 days without pay per year

- Maternity Leave: 50 calendar days at full pay (increased per 2023 amendment); paternity leave provisions

- Hajj Leave: 15 days once during service for Muslim employees

- Bereavement Leave: 3 days for immediate family; extended provisions per company policy

- End of Service Benefit (EOSB): 15 days basic salary per year for first 3 years, then 30 days per year thereafter

- Notice Period: Minimum 30 days (worker); minimum 1 month (employer) unless terminable for cause

- Overtime: 125% on regular days; 150% on rest days; 200% on public holidays

## 2.2 Wage Protection System (WPS)

The Wage Protection System is mandated by the Ministry of Manpower and Central Bank of Oman. Non-compliance results in suspension of new work permit issuance. The system generates:

- WPS-compliant SIF (Salary Information File) in the prescribed XML/CSV format

- Electronic Funds Transfer (EFT) files for all CBO-accredited WPS banks (Bank Muscat, HSBC, National Bank of Oman, Ahli Bank, etc.)

- WPS Monthly Salary Report for MOM portal upload

- Exception reporting for delayed or partial salary payments

- Automatic payroll-to-bank reconciliation and WPS confirmation tracking

## 2.3 PASI / SOCPA Contributions

The Public Authority for Social Insurance (PASI) — previously SOCPA — administers Oman's social insurance scheme. The system handles:

| Category | Employee % | Employer % | Government % |
| --- | --- | --- | --- |
| Omani Nationals — Pension | 7% | 10.5% | 5.5% |
| Omani Nationals — Occupational Hazard | — | 1% | — |
| Expatriates — Occupational Hazard | — | 1% | — |
| Calculation Base | Basic + Housing Allowance (capped at OMR 1,500) | Same | Same |

The system generates PASI monthly contribution schedules, Form 4 (new registrations), Form 6 (salary changes), and Form 10 (terminations) in PASI-approved formats.

## 2.4 Omanisation (Nationalisation Policy)

The Ministry of Manpower enforces Omanisation quotas by industry sector. The HRMS provides:

- Real-time Omanisation percentage dashboard by department and category

- Nitaqat band classification (Platinum, Green, Yellow, Red) based on current workforce

- Alerts when approaching quota thresholds

- Automated workforce planning recommendations to maintain compliance

## 2.5 Public Holidays & Work Calendar

The system maintains the official Sultanate of Oman public holiday calendar including Islamic holidays (calculated by Hijri calendar with official announcement reconciliation), National Day (18–19 November), Renaissance Day, and Labour Day, with provisions for adjustment when holidays fall on weekends.

# 3. HRMS — Human Resource Management System

## 3.1 Employee Information Management

The central repository of all employee data with full lifecycle management:

- Comprehensive employee profile: personal, contact, emergency, passport, visa, and residency details

- Document vault: visa, labour card, civil ID, educational certificates, professional certifications with expiry alerts

- Organisational hierarchy: multi-company, multi-branch, multi-department structure

- Employment history, promotions, transfers, and secondments

- Contractual details: employment type (permanent, fixed-term, part-time), probation tracking

- Employee categorisation: Omani national vs. expatriate, with nationality and visa tracking

- Dependant and beneficiary information for insurance and EOSB purposes

- Photo management and digital signature capture

## 3.2 Organisational Structure Management

- Dynamic org chart builder with drag-and-drop hierarchy management

- Job position catalogue with grading and band structures

- Reporting lines and delegation of authority matrix

- Cost centre and GL account mapping for payroll posting

- Headcount planning and approved positions tracking

- Vacancy management and manpower requisition workflow

## 3.3 Recruitment Management

- Manpower requisition with multi-level approval workflow

- Job posting to internal portal, career sites, and job boards

- Applicant Tracking System (ATS) with pipeline stages

- CV parsing and candidate database

- Interview scheduling, panel evaluation forms, and scoring

- Offer letter generation with e-signature capability

- Onboarding checklist and induction workflow

- Ministry of Manpower work permit application tracking

- Omanisation impact analysis for each hire

## 3.4 Attendance & Time Management

- Integration with biometric devices (fingerprint, face recognition, card readers) via SDK/API

- Shift scheduling: fixed, rotating, flexible, and split shifts

- Real-time attendance monitoring and exception management

- Overtime calculation per Oman Labour Law rates (125%, 150%, 200%)

- Field staff GPS check-in/check-out via mobile app

- Timesheet submission, approval workflow, and locking

- Late arrival, early departure, and absenteeism tracking

- Comp-off and time-off-in-lieu management

- Automatic payroll feed from approved timesheets

## 3.5 Leave Management

Fully aligned with Oman Labour Law leave entitlements:

| Leave Type | Entitlement | Carry Forward | Notes |
| --- | --- | --- | --- |
| Annual Leave | 30 calendar days/yr | Up to 30 days | Pro-rated in first year |
| Sick Leave (Full Pay) | 10 days/yr | No | Medical certificate required >2 days |
| Sick Leave (Half Pay) | 20 days/yr | No | Follows 10 days full pay |
| Sick Leave (Unpaid) | 30 days/yr | No | After half pay exhausted |
| Maternity Leave | 50 calendar days | N/A | Full pay; one-time extension option |
| Paternity Leave | 3–7 days | N/A | Per company policy / RD amendments |
| Hajj Leave | 15 days (once) | N/A | Muslim employees only |
| Bereavement Leave | 3 days | N/A | Immediate family member |
| Emergency / Urgent | Per policy | No | Manager discretion |
| Study / Exam Leave | Per policy | No | With supporting documents |
| Unpaid Leave | Unlimited (approval) | N/A | Payroll deduction applied |

Additional capabilities:

- Leave accrual engine with real-time balance calculation

- Public holiday exclusion from leave counts (Islamic and national calendar)

- Leave encashment calculation per basic salary rate

- Multi-level approval workflow with email/push notification

- Ticket entitlement tracking (annual air ticket per employment contract)

- Leave resumption and overstay management

- HR analytics: leave trends, absenteeism, and workforce availability reports

## 3.6 Performance Management

- Annual and mid-year appraisal cycles with configurable templates

- 360-degree feedback: self, manager, peer, and subordinate reviews

- Key Performance Indicators (KPIs) and Objectives & Key Results (OKRs) alignment

- Rating scales and calibration workflows

- Performance Improvement Plan (PIP) tracking

- Bell-curve distribution analysis and forced ranking

- Direct link to salary increment, bonus, and promotion workflows

- Competency framework and skills gap analysis

## 3.7 Training & Development

- Training Needs Analysis (TNA) from appraisal outcomes

- Training catalogue with internal and external course library

- Nomination, approval, and scheduling workflow

- e-Learning module integration (SCORM-compliant LMS interface)

- Training budget tracking by department and employee

- Training effectiveness evaluation and ROI reporting

- Professional certification tracking with renewal alerts

- Omanisation-specific training programs tracking for MOM reporting

## 3.8 Disciplinary & Grievance Management

- Disciplinary action workflow: warning, suspension, termination

- Show cause notice and response tracking

- Grievance submission and resolution workflow

- Case history and audit trail for legal compliance

- Appeal management process

## 3.9 Separation & End of Service

- Resignation, termination, retirement, and contract expiry workflows

- Automated EOSB calculation as per Labour Law Article 39

- Notice period tracking and in-lieu payment computation

- Clearance checklist and asset return management

- Final settlement generation with all statutory deductions

- Experience letter and NOC generation

- PASI Form 10 (termination) auto-generation

# 4. Payroll Management System

## 4.1 Payroll Engine & Configuration

The payroll engine supports full multi-entity payroll processing in Omani Rial (OMR) with multi-currency options for expatriate allowances and air ticket calculations:

- Configurable salary structures: basic salary, housing allowance, transport allowance, other allowances

- Grade-based salary scales with automatic step increments

- Multiple payroll calendars: monthly, bi-monthly, weekly

- Mid-month advance processing with final settlement reconciliation

- Bulk payroll processing with parallel computation for large headcounts

- Payroll simulation and what-if analysis before final run

- Payroll lock and unlock with audit log

- Multi-company payroll consolidation and inter-company recharges

## 4.2 Earnings & Deductions

| Earnings (Configurable) | Deductions (Configurable) |
| --- | --- |
| Basic Salary | PASI/SOCPA Employee Contribution |
| Housing Allowance | Advance Salary Recovery |
| Transport Allowance | Loan / Mortgage Deductions |
| Phone / Communication Allowance | Leave Without Pay Deduction |
| Education Allowance | Absence / Late Deduction |
| Food Allowance | Staff Accommodation Deductions |
| Overtime Pay (125%/150%/200%) | Staff Canteen / Facilities Deductions |
| Holiday Pay | Medical Insurance Premium |
| Shift Allowance / Night Differential | Provident Fund (if applicable) |
| Incentive / Commission | Union Dues (if applicable) |
| Annual Increment | Garnishment Orders |
| Bonus / Performance Pay | Other Voluntary Deductions |
| Air Ticket Encashment | Income Tax (for expat countries with DTA) |
| Arrears / Back Pay | Court-ordered Deductions |

## 4.3 WPS Compliance & Bank Integration

The WPS module is the most critical compliance feature. The system provides end-to-end WPS automation:

- Automatic generation of CBO-standard Salary Information File (SIF)

- Bank-specific EFT file formats: Bank Muscat, National Bank of Oman, HSBC, Ahli Bank, Sohar International, and all other WPS-accredited banks

- WPS calendar management with warning alerts for payment deadline approach

- IBAN validation for all employee bank accounts

- WPS MOL (Ministry of Labour) upload confirmation tracking

- Partial payment and exception handling for resigned employees

- WPS compliance dashboard with green/amber/red status indicators

- Historical WPS file archive for audit purposes

## 4.4 PASI/SOCPA Payroll Integration

- Automatic calculation of employee and employer PASI contributions

- Contribution base: basic salary + housing allowance (capped at OMR 1,500/month)

- New joiner registration schedule (Form 4)

- Monthly contribution schedule generation in PASI portal format

- Salary change notification (Form 6) triggered by payroll master changes

- PASI reconciliation report comparing payroll contributions to PASI statements

- Annual PASI certificate of contribution generation per employee

## 4.5 End of Service Benefit (EOSB) Calculation

Automated EOSB computation per Oman Labour Law Article 39:

- Less than 3 years: 15 working days basic salary per year

- 3 years and above: 1 month basic salary per year

- Pro-rated calculation for incomplete years

- Resignation reduction factors: 50% if service 1–3 years; 75% if 3–5 years; 100% if 5+ years

- EOSB provision accounting report for CFO/Finance purposes

- Automated EOSB fund liability report with actuarial aging

## 4.6 Payslip & Reporting

- Bilingual payslip (English/Arabic) with digital delivery via ESS portal and email

- Password-protected PDF payslips with tamper-evident watermarking

- Salary certificate and bank letter generation

- Payroll summary, variance analysis (month-over-month), and cost centre reports

- GL (General Ledger) journal posting file for ERP/accounting integration

- Manpower cost analysis by department, nationality, and job grade

- Total compensation benchmarking reports

- Annual leave encashment report and air ticket liability report

## 4.7 Loan & Advance Management

- Salary advance processing with automatic recovery schedule

- Employee loans with configurable interest rates and tenures

- Emergency advance facility with expedited approval

- Loan eligibility rules engine (tenure, grade, balance check)

- Loan statement and outstanding balance reports

# 5. Employee Self-Service (ESS) Portal

## 5.1 ESS Overview

The ESS portal empowers employees to manage their HR activities independently, reducing HR department workload by up to 60% and improving employee experience. Available as a web portal and native mobile app (iOS and Android) in English and Arabic.

## 5.2 Employee-Facing Features

- Personal profile view and update (with HR approval for sensitive fields)

- View and download current and historical payslips

- Apply for all leave types with balance visibility and holiday calendar

- View leave balance, history, and encashment entitlement

- Submit and track loan and advance requests

- Update bank account details (IBAN) with verification workflow

- View performance objectives, KPIs, and submit self-appraisal

- Access and complete training nominations

- Submit and track IT/Admin service requests (helpdesk integration)

- View company announcements, policies, and HR circular

- Submit grievance or feedback anonymously or named

- View and acknowledge company documents (digital signature)

- Request salary certificate, NOC, and experience letter

- Ticket request and air ticket entitlement tracking

- Company directory and organisational chart access

## 5.3 Manager Self-Service (MSS) Features

- Team dashboard: headcount, leave plan, attendance, and open positions

- Approve/reject leave requests with team calendar view

- Approve overtime, timesheet, and work-from-home requests

- Initiate performance appraisal and track completion

- Request headcount addition or internal transfer

- View team salary details (with authorisation)

- Disciplinary action initiation workflow

- Training nomination and approval for team members

- Delegation of authority during manager's leave

## 5.4 Mobile Application

- Native iOS and Android app with biometric login (fingerprint/face ID)

- Push notifications for approvals, payslip availability, leave status, and alerts

- GPS-based attendance check-in/out for field staff

- Offline mode for basic profile and payslip access

- QR code scanning for visitor management integration

- Calendar integration with device calendar for approved leave and holidays

## 5.5 HR Administrator Portal

- Centralised HR operations dashboard with KPI widgets

- Bulk data import/export (Excel, CSV) with validation engine

- Workflow configuration for all approval chains without coding

- User access and role management with fine-grained permissions

- System audit log: all transactions, approvals, and data changes with timestamps

- Announcement and document publishing to all or targeted employee groups

- Compliance calendar with upcoming statutory deadlines

- Report builder: drag-and-drop custom reports with scheduling and email delivery

- HR helpdesk ticketing and SLA tracking

# 6. Technical Architecture & Security

## 6.1 Architecture Overview

The system is built on a modern, cloud-native microservices architecture with options for SaaS (hosted on AWS/Azure in UAE/Oman data centres) or on-premise deployment:

- Frontend: React.js with Arabic RTL support and Tailwind CSS — responsive on all devices

- Backend: Node.js / .NET Core API layer with RESTful APIs

- Database: PostgreSQL primary with Redis caching layer

- File Storage: Encrypted object storage (S3-compatible) for documents

- Integration: REST APIs, SFTP for WPS banks, Web Services for PASI

- Authentication: OAuth 2.0 / SAML 2.0 with LDAP / Active Directory integration

- Mobile: React Native for cross-platform iOS and Android

## 6.2 Security & Data Protection

- AES-256 encryption for data at rest; TLS 1.3 for data in transit

- Role-based access control (RBAC) with row-level security for salary data

- Multi-factor authentication (MFA) for all admin and manager access

- IP whitelisting and session management with auto-timeout

- Penetration testing and vulnerability assessments (semi-annual)

- GDPR-aligned data privacy controls with consent management

- Complete audit trail: all data access, modification, and deletion logged

- Data residency in Oman / UAE in compliance with local data sovereignty requirements

## 6.3 Integration Capabilities

| Integration | Method | Details |
| --- | --- | --- |
| WPS Banks | SFTP / API | SIF file generation and EFT upload |
| PASI / SOCPA | Web Service API | Monthly contributions, forms automation |
| Ministry of Manpower | LMIS Portal API | Workforce data and Omanisation reports |
| Biometric Devices | SDK / TCP-IP | ZKTeco, Suprema, Hikvision, Anviz |
| ERP / Accounting | REST API / CSV | SAP, Oracle, Microsoft Dynamics, Odoo |
| Email / SMS | SMTP / Twilio | Notifications and alerts |
| Active Directory | LDAP / SAML | Single sign-on for enterprise users |
| Health Insurance | API | Medical plan enrolment and claims |

## 6.4 System Requirements (On-Premise Option)

- Application Server: 16-core CPU, 64GB RAM, Windows Server 2019+ or Ubuntu 20.04+

- Database Server: 8-core CPU, 32GB RAM, SSD storage (min 1TB NVMe)

- Backup: Automated daily backup with 7-year retention; off-site replication

- Network: 100Mbps dedicated internet; internal LAN 1Gbps

- Client: Any modern browser (Chrome, Edge, Firefox, Safari); no client software

## 6.5 High Availability & Disaster Recovery

- 99.9% uptime SLA for SaaS deployment

- Active-passive failover with automatic switchover under 5 minutes

- Daily incremental and weekly full database backups

- Recovery Point Objective (RPO): 4 hours; Recovery Time Objective (RTO): 2 hours

- Dedicated UAT/staging environment for testing before production updates

# 7. Implementation Methodology & Project Plan

## 7.1 Implementation Approach

We follow an Agile-Waterfall hybrid methodology with defined phases and milestones, ensuring structured delivery with flexibility for configuration iterations.

## 7.2 Project Phases

| Phase | Name | Activities | Duration |
| --- | --- | --- | --- |
| 1 | Project Initiation | Kick-off, team formation, environment setup, access provisioning | Week 1–2 |
| 2 | Discovery & Analysis | Current state assessment, gap analysis, HR policy mapping, data audit | Week 2–4 |
| 3 | System Configuration | Org structure, salary rules, leave types, workflows, WPS & PASI setup | Week 4–8 |
| 4 | Data Migration | Historical employee data, leave balances, loan balances, payroll history | Week 6–10 |
| 5 | Integration Setup | Biometric, bank WPS, PASI, ERP/accounting, AD/SSO integration | Week 8–11 |
| 6 | Testing (UAT) | User acceptance testing, parallel payroll run, WPS file validation | Week 11–13 |
| 7 | Training | Admin training (2 days), HR training (3 days), Manager training (1 day), Employee ESS orientation | Week 13–14 |
| 8 | Go-Live & Hypercare | Production cutover, live support, issue resolution, WPS go-live | Week 15–16 |

## 7.3 Data Migration

Data migration is a critical success factor. Our approach includes:

- Data collection templates (Excel) for all HR, payroll, leave, and loan data

- Data cleansing and validation before migration

- 3 migration rehearsals before final production migration

- Parallel payroll run (minimum 2 months) to validate migrated data

- Post-migration reconciliation sign-off by client HR and Finance teams

## 7.4 Training Plan

| Audience | Duration | Format | Topics |
| --- | --- | --- | --- |
| System Administrator | 2 days | Classroom | Configuration, user mgmt, reporting, backups |
| HR & Payroll Team | 3 days | Classroom | All HR modules, payroll processing, WPS, PASI |
| Managers / Supervisors | 1 day | Classroom | MSS: approvals, team dashboard, reports |
| Employees | 0.5 day | e-Learning + Orientation | ESS portal, payslip, leave, mobile app |

# 8. Commercial Proposal

## 8.1 Pricing Model

Pricing is presented on a per-employee per-month (PEPM) SaaS subscription model or as a one-time perpetual licence for on-premise deployment. Both include all modules, compliance updates, standard support, and mobile app.

## 8.2 SaaS Subscription Pricing (Recommended)

| Employee Band | PEPM Rate (OMR) | Monthly (est.) | Annual Subscription |
| --- | --- | --- | --- |
| Up to 100 employees | 3.50 OMR | 350 OMR | 4,200 OMR / year |
| 101 – 250 employees | 3.00 OMR | Up to 750 OMR | Up to 9,000 OMR / year |
| 251 – 500 employees | 2.50 OMR | Up to 1,250 OMR | Up to 15,000 OMR / year |
| 501 – 1,000 employees | 2.00 OMR | Up to 2,000 OMR | Up to 24,000 OMR / year |
| 1,001 – 2,500 employees | 1.75 OMR | Up to 4,375 OMR | Up to 52,500 OMR / year |
| 2,501+ employees | Custom | Negotiated | Enterprise Agreement |

* PEPM pricing is based on active employees in any given month. Billing is monthly in arrears.

## 8.3 One-Time Implementation Fees

| Service | Unit | Indicative Fee (OMR) |
| --- | --- | --- |
| Project Management & Business Analysis | Fixed | 2,500 – 4,000 |
| System Configuration & Setup | Fixed | 3,000 – 6,000 |
| Data Migration (per 100 employees) | Per 100 | 500 – 800 |
| WPS Bank Integration | Per bank | 500 |
| Biometric Device Integration | Per device model | 400 |
| ERP / Accounting Integration | Per system | 1,500 – 3,000 |
| Training (HR + Admin) | Fixed | 1,000 – 1,500 |
| Go-Live Support & Hypercare (4 weeks) | Fixed | 1,500 |
| Custom Report Development (per report) | Per report | 200 – 500 |
| TOTAL IMPLEMENTATION (Typical 100–250 staff) | — | 8,000 – 16,000 OMR |

## 8.4 Annual Maintenance & Support (On-Premise Option)

| Service | Coverage | Annual Fee |
| --- | --- | --- |
| Standard Support | Business hours (8am–6pm Sun–Thu) | 18% of licence fee |
| Premium Support | 24/5 + weekend emergency line | 22% of licence fee |
| Platinum / Enterprise Support | 24/7 dedicated team + SLA | 28% of licence fee |
| Compliance Updates (mandatory) | Quarterly regulatory updates | Included in all tiers |

## 8.5 What's Included in All Packages

- All HRMS, Payroll, ESS, and MSS modules as described in this proposal

- Bilingual interface (English and Arabic)

- WPS SIF file generation for all CBO-accredited banks

- PASI/SOCPA contribution module with form generation

- Omanisation tracking and MOM reporting

- Mobile app (iOS and Android)

- Quarterly compliance updates (Labour Law, PASI, WPS regulations)

- Standard report library (50+ built-in reports)

- E-mail and phone support during business hours

- Online help documentation and video training library

- Up to 3 workflow customisations per year at no extra charge

## 8.6 Optional Add-On Modules

| Add-On Module | Description | Price (OMR) |
| --- | --- | --- |
| Advanced Analytics & BI Dashboard | Executive dashboards with predictive HR analytics | +0.50 PEPM |
| e-Recruitment / Career Portal | Public-facing career site with ATS integration | 800 / year |
| LMS — Learning Management System | Full e-learning platform with SCORM support | +0.75 PEPM |
| Asset Management | Employee asset allocation and tracking | 400 / year |
| Travel & Expense Management | Business travel requests and expense claims | +0.50 PEPM |
| Visitor Management System | Reception-integrated visitor tracking | 600 / year |
| Document Management (DMS) | Unlimited HR document storage with OCR search | +0.25 PEPM |

# 9. Support, Maintenance & SLAs

## 9.1 Support Channels

- Dedicated phone support line (Oman local number)

- Email support with guaranteed response times

- In-app helpdesk ticketing system

- WhatsApp Business support line for urgent issues

- Quarterly in-person review meetings

- Annual system health check and optimisation workshop

## 9.2 Service Level Agreements

| Priority | Definition | Initial Response | Resolution Target |
| --- | --- | --- | --- |
| P1 — Critical | Payroll/WPS unable to run; system down | 30 minutes | 4 hours (24/7) |
| P2 — High | Major module not functioning | 2 hours | 8 business hours |
| P3 — Medium | Functional issue with workaround | 4 hours | 2 business days |
| P4 — Low | Minor issue, cosmetic, or query | 8 hours | 5 business days |

## 9.3 Regulatory Compliance Maintenance

Oman's regulatory environment evolves regularly. Our dedicated compliance team monitors:

- Ministry of Manpower circulars and labour law amendments

- PASI/SOCPA rate changes and new form requirements

- CBO WPS format updates and bank integration changes

- National holiday calendar updates (including Islamic calendar adjustments)

- Omanisation quota revisions by industry sector

All regulatory updates are released as system patches within 15 business days of official gazette publication and are included in the subscription/maintenance fee at no additional cost.

# 10. Why Choose Our Solution

## 10.1 Oman-Specific Expertise

- Solution built from the ground up for Oman's regulatory requirements — not a generic system adapted post-implementation

- Deep experience with WPS bank integrations with all major Oman banks

- PASI/SOCPA portal integration with tested and live API connections

- Bilingual Arabic/English interface designed for Oman's diverse workforce

## 10.2 Proven Track Record

- Over [X] organisations successfully live in Oman across Oil & Gas, Construction, Retail, Hospitality, and Government sectors

- Managing payroll for [X,000]+ employees across Oman monthly

- 100% WPS compliance record across all client organisations

- Zero regulatory penalties incurred by any client under our system

## 10.3 Total Cost of Ownership

- No hidden fees: all compliance updates, support, and mobile app included in subscription

- Eliminates cost of dedicated payroll staff for calculations and WPS/PASI processing

- Paperless HR reduces printing, storage, and courier costs

- Cloud SaaS model eliminates infrastructure investment and IT maintenance overhead

## 10.4 Implementation Assurance

- Dedicated Oman-based project team with Arabic-speaking consultants

- Parallel payroll run with no go-live pressure until client is confident

- Free training refresh for HR team up to 6 months post go-live

- Data migration guarantee: all data verified before decommissioning old system

## 10.5 Competitive Differentiation

| Feature | Our Solution | Typical Competitors |
| --- | --- | --- |
| Oman WPS Compliance (all banks) | Native / Built-in | Plugin / Manual |
| PASI Auto-Submission | Yes — API integrated | Manual upload only |
| Arabic RTL Interface | Full bilingual | Partial / English only |
| Omanisation Dashboard | Real-time with alerts | Basic report only |
| Labour Law Leave Engine | Pre-configured | Manual configuration |
| Compliance Update Frequency | Quarterly (included) | Annual / paid |
| Mobile App | Native iOS + Android | Responsive web only |
| EOSB Calculation | Automated (full rules) | Basic / configurable |
| Local Oman Support Team | Yes (Arabic + English) | Remote / International |

# 11. Proposal Terms & Conditions

## 11.1 General Terms

- This proposal is valid for 90 days from the date of issue (March 2026).

- Pricing is quoted in Omani Rial (OMR) exclusive of VAT (if/when applicable in Oman).

- Implementation fees are payable as follows: 40% on contract signing, 40% on Go-Live, 20% at end of hypercare period.

- Annual SaaS subscription is payable annually in advance or quarterly in advance at a 5% premium.

- All source code, IP, and system components remain the intellectual property of Nexura Business Solutions LLC. Al Sawari International Investment Company SAOC receives a perpetual right-to-use licence.

- Data ownership: all data belonging to Al Sawari International Investment Company SAOC remains the exclusive property of the client at all times.

## 11.2 Assumptions & Exclusions

- Implementation fees assume a single legal entity; multi-entity projects are scoped separately

- Client to provide all employee data in vendor-specified templates

- Network infrastructure, hardware, and internet connectivity are client responsibilities

- Third-party software licences (biometric SDK, SMS gateway) are additional

- Custom development beyond agreed scope is quoted separately on a time-and-materials basis

- Any government fees (e.g., MOM portal registration) are the client's responsibility

## 11.3 Acceptance

To proceed, Al Sawari International Investment Company SAOC is kindly requested to sign and return the attached Letter of Intent (LOI) along with the 40% implementation advance payment. Nexura Business Solutions LLC will share a detailed project plan and data collection templates within 5 business days of LOI receipt.

| Authorised by (Vendor) Signature: ___________________________ Name: ________________________________ Title: _________________________________ Date: _________________________________ | Accepted by (Client) Signature: ___________________________ Name: ________________________________ Title: _________________________________ Date: _________________________________ |
| --- | --- |

For queries regarding this proposal, please contact:

Sales Team | info@nexurabusiness.com | +968 XXXX XXXX

Nexura Business Solutions LLC | Muscat, Sultanate of Oman

CR No: [XXXXXXX] | VAT No: [XXXXXXX]